# Software Test Plan (STP)

## KB Web Viewer — KSA-108: Add Mark Reviewed Button and Review Workflow on Dashboard

## Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | KSA-108 |
| Title | KB Web Viewer: Add Mark Reviewed button and review workflow on Dashboard |
| Author | QA Agent |
| Version | 1.0 |
| Date | 2026-05-22 |
| Status | Draft |
| Related BRD | BRD-v1-KSA-108.docx |
| Related FSD | FSD-v1-KSA-108.docx |
| Related TDD | TDD-v1-KSA-108.docx |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-05-22 | QA Agent | Initiate document |

## 1. Introduction

### 1.1 Purpose

This test plan covers the “Mark Reviewed” feature added to the KB Web Viewer Dashboard and Browser Entry Detail panel. The feature is frontend-only (vanilla JS) calling an existing backend API.

### 1.2 Test Objectives

- Verify all 4 user stories from BRD are implemented correctly

- Validate all 14 business rules (BR-01 through BR-14) are enforced

- Ensure accessibility requirements (keyboard nav, ARIA, contrast) are met

- Confirm error handling for all exception flows (EF-01 through EF-04)

- Verify basePath compliance for API calls

### 1.3 References

| Document | Location |
| --- | --- |
| BRD | BRD-v1-KSA-108.docx |
| FSD | FSD-v1-KSA-108.docx |
| TDD | TDD-v1-KSA-108.docx |

## 2. Test Strategy

### 2.1 Test Levels

| Level | Scope | Responsibility | Tools |
| --- | --- | --- | --- |
| Unit Testing (UT) | Individual JS functions (markReviewed, showToast, decrementStaleCount) | Developer | Manual / Browser console |
| Integration Testing (IT) | Frontend ↔ Backend API round-trip | QA | Browser DevTools + live server |
| E2E-UI | Full user workflow in browser | QA | Manual (browser) |
| SIT | Cross-browser, keyboard, screen reader | QA | Manual + axe DevTools |

### 2.2 Test Types

| Type | Description | Applicable |
| --- | --- | --- |
| Functional Testing | Verify mark reviewed, toast, row removal, badge | Yes |
| Regression Testing | Ensure dashboard load, browser tab still work | Yes |
| Performance Testing | Button click → feedback < 100ms, API < 500ms | Yes |
| Security Testing | XSS prevention in toast, same-origin enforcement | Yes |
| Usability Testing | Keyboard navigation, ARIA labels, color contrast | Yes |
| Compatibility Testing | Chrome, Firefox, Edge (latest 2 versions) | Yes |

### 2.3 Test Approach

- Manual testing for UI interactions (click, keyboard, visual feedback)

- Browser DevTools for network inspection (API calls, response codes)

- axe DevTools for accessibility audit

- Network throttling for testing loading states and error scenarios

- Risk-based: prioritize happy path + error handling over edge cases

### 2.4 Entry Criteria

| Level | Entry Criteria |
| --- | --- |
| UT | Code changes merged to feature branch |
| IT | Server running locally with SQLite DB containing test entries |
| SIT | All UT + IT passed, deployed to test environment |

### 2.5 Exit Criteria

| Level | Exit Criteria |
| --- | --- |
| UT | All functions return expected results |
| IT | API calls succeed, DOM updates correctly |
| SIT | 100% test cases executed, 0 Critical defects, ≤1 Major defect |

## 3. Test Scope

### 3.1 Features In Scope

| # | Feature / Story | Priority | FSD Reference | Test Type |
| --- | --- | --- | --- | --- |
| 1 | Mark Reviewed from Dashboard table | High | UC-01, BR-01–BR-06 | Functional + E2E |
| 2 | Mark Reviewed from Entry Detail | High | UC-02, BR-07–BR-09 | Functional + E2E |
| 3 | Toast notification system | High | BR-10–BR-14 | Functional + UI |
| 4 | Row removal animation | Medium | BR-02, BR-05 | UI + Visual |
| 5 | Accessibility (keyboard, ARIA) | Medium | NFR | Usability |
| 6 | Error handling (network, 404, 503) | High | EF-01–EF-04 | Functional |
| 7 | basePath compliance | High | TDD §5.4 | Integration |

### 3.2 Features Out of Scope

| # | Feature | Reason |
| --- | --- | --- |
| 1 | Backend API logic | Already tested separately; no changes in this ticket |
| 2 | Bulk mark reviewed | Not in scope per BRD §1.2 |
| 3 | Review scheduling UI | Not in scope per BRD §1.2 |

## 4. Test Environment

### 4.1 Environment Requirements

| Environment | URL | Database | Purpose |
| --- | --- | --- | --- |
| Local Dev | http://localhost:3000 | SQLite (local) | Development testing |
| SIT | http://localhost:3000 | SQLite with seeded data | Integration testing |

### 4.2 Browser Requirements

| Browser | Version | OS | Required |
| --- | --- | --- | --- |
| Chrome | 90+ | Windows/Mac | Yes |
| Firefox | 90+ | Windows/Mac | Yes |
| Edge | 90+ | Windows | Yes |

### 4.3 Test Data Requirements

| Data Type | Description | Source | Preparation |
| --- | --- | --- | --- |
| Stale KB entries | Entries with staleness_score > 0.8, last_reviewed_at > 90 days ago | SQLite seed | Insert via SQL |
| Fresh KB entries | Entries with staleness_score = 0 | SQLite seed | Insert via SQL |
| Empty state | No stale entries | SQLite | Delete all stale entries |

### 4.4 External Dependencies

| System | Dependency | Mock/Stub Available |
| --- | --- | --- |
| MCP Server | Running with /api/kb/* endpoints | No — use real server |

## 5. Test Schedule

| Phase | Duration | Milestone |
| --- | --- | --- |
| Test Planning | 1 day | STP + STC approved |
| Test Data Preparation | 0.5 day | Seed data ready |
| SIT Execution | 1 day | All test cases executed |
| Defect Fix & Retest | 0.5 day | All Critical/Major fixed |

## 6. Resources & Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Engineer | QA Agent | Test case design, execution, defect reporting |
| Developer | DEV Agent | Bug fixing, unit test support |
| BA | BA Agent | Acceptance criteria clarification |

## 7. Risk & Mitigation

| # | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | API endpoint not returning expected format | High | Low | Verify API response format before UI testing |
| 2 | basePath not set in test environment | Medium | Medium | Ensure nav-bar.js is loaded before dashboard.js |
| 3 | Animation timing varies across browsers | Low | Medium | Accept ±50ms variance |

## 8. Defect Management

### 8.1 Severity Levels

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Feature completely broken | Mark Reviewed button doesn’t call API |
| Major | Feature partially broken, workaround exists | Toast doesn’t show but row is removed |
| Minor | UI issue, cosmetic | Animation slightly jerky |
| Trivial | Typo, minor alignment | Button padding off by 1px |

### 8.2 Priority Levels

| Priority | Definition | SLA |
| --- | --- | --- |
| P1 | Must fix immediately | 4 hours |
| P2 | Must fix before release | 1 business day |
| P3 | Should fix if time permits | 3 business days |
| P4 | Nice to fix, can defer | Next release |

## 9. Test Metrics & Reporting

### 9.1 Metrics

| Metric | Formula | Target |
| --- | --- | --- |
| Test Execution Rate | Executed / Total × 100% | 100% |
| Pass Rate | Passed / Executed × 100% | ≥ 95% |
| Critical Defect Count | Count of Critical severity | 0 |

## 10. Appendix

### Test Data SQL

-- Insert stale entries for testing
INSERT INTO knowledge_entries (id, summary, type, tier, staleness_score, last_reviewed_at, updated_at)
VALUES
  (901, 'Test entry - stale 1', 'DECISION', 'SEMANTIC', 0.95, '2025-01-01T00:00:00Z', '2025-01-01T00:00:00Z'),
  (902, 'Test entry - stale 2', 'ARCHITECTURE', 'SEMANTIC', 0.85, '2025-02-01T00:00:00Z', '2025-02-01T00:00:00Z'),
  (903, 'Test entry - stale 3', 'PROCEDURE', 'PROCEDURAL', 0.90, '2025-01-15T00:00:00Z', '2025-01-15T00:00:00Z');