# Business Requirements Document (BRD)

## SDLC Memory Engine — KSA-37: [Memory] Project Setup — Kotlin MCP Server skeleton with dual-transport (stdio + HTTP)

## Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | KSA-37 |
| Title | [Memory] Project Setup — Kotlin MCP Server skeleton with dual-transport (stdio + HTTP) |
| Author | BA Agent |
| Version | 1.0 |
| Date | 2025-01-20 |
| Status | Draft |
| Epic | KSA-36: SDLC Memory Engine — Persistent Multi-Agent Memory System with Knowledge Graph Viewer |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2025-01-20 | BA Agent | Initiate document — auto-generated from Jira ticket KSA-37 |

## 1. Introduction

### 1.1 Scope

Tạo project skeleton cho SDLC Memory MCP Server — một Kotlin-based MCP server hỗ trợ dual-transport: - stdio JSON-RPC: Giao tiếp với Kiro IDE qua Model Context Protocol - Ktor HTTP server: Phục vụ Web Viewer cho Knowledge Graph visualization

Đây là foundation task cho toàn bộ SDLC Memory Engine (Epic KSA-36). Tất cả các tasks tiếp theo (KSA-38 đến KSA-51) phụ thuộc vào project skeleton này.

### 1.2 Out of Scope

- Memory storage logic (KSA-38, KSA-39)

- Knowledge Graph viewer UI (KSA-45 đến KSA-51)

- MCP tool implementations beyond basic handshake

- Authentication/Authorization

- Database schema và persistence layer

### 1.3 Preliminary Requirement

- JDK 11+ installed (runtime target)

- Gradle 8.x (build tool)

- Reference project mcp-code-intelligence-kotlin available for pattern reference

## 2. Business Requirements

### 2.1 High Level Process Map

SDLC Memory MCP Server là thành phần core của Memory Engine, cung cấp: 1. MCP protocol interface cho Kiro agents (stdio transport) 2. HTTP API cho Web Viewer (Ktor HTTP transport) 3. CLI-based configuration cho workspace và port settings

### 2.2 List of User Stories / Use Cases

| # | Story / Use Case | Priority | Source Ticket |
| --- | --- | --- | --- |
| 1 | As a Kiro agent, I want to connect to the Memory MCP Server via stdio so that I can store/retrieve SDLC knowledge | MUST HAVE | KSA-37 |
| 2 | As a developer, I want to start the server with CLI args so that I can configure workspace and viewer port | MUST HAVE | KSA-37 |
| 3 | As a Web Viewer, I want to connect via HTTP so that I can display the Knowledge Graph | MUST HAVE | KSA-37 |
| 4 | As an ops engineer, I want a health endpoint so that I can monitor server status | MUST HAVE | KSA-37 |

### 2.3 Details of User Stories

#### Business Flow

Step 1: Developer starts the server: java -jar sdlc-memory.jar --workspace . --viewer-port 3200

Step 2: Server initializes dual transport — stdio listener + HTTP server on configured port

Step 3: Kiro agent connects via stdio, sends initialize request

Step 4: Server responds with capabilities (tools/list)

Step 5: Web Viewer connects via HTTP, calls GET /api/health to verify connectivity

Step 6: Server serves both transports concurrently using coroutines

#### STORY 1: MCP stdio Transport

As a Kiro agent, I want to connect to the Memory MCP Server via stdio so that I can store/retrieve SDLC knowledge

Requirement Details:

- Server reads JSON-RPC 2.0 messages from stdin (one JSON object per line)

- Server writes JSON-RPC 2.0 responses to stdout

- Server logs to stderr (keeps stdout clean for protocol)

- Supports MCP protocol version 2024-11-05

Acceptance Criteria:

- Server responds to initialize with protocolVersion, capabilities, and serverInfo

- Server responds to tools/list with empty tools array (skeleton)

- Server responds to tools/call with appropriate error for unknown tools

- Server responds to ping with empty result

- Invalid JSON returns parse error (-32700)

- Unknown method returns method not found (-32601)

#### STORY 2: CLI Configuration

As a developer, I want to start the server with CLI args so that I can configure workspace and viewer port

Requirement Details:

- --workspace <path> — sets the workspace root directory (required)

- --viewer-port <port> — sets HTTP server port (default: 3200)

- Invalid args produce helpful error message and exit

Acceptance Criteria:

- java -jar sdlc-memory.jar --workspace . --viewer-port 3200 starts successfully

- --workspace resolves to absolute path

- --viewer-port defaults to 3200 if not specified

- Missing --workspace prints usage and exits with code 1

#### STORY 3: HTTP Transport (Ktor)

As a Web Viewer, I want to connect via HTTP so that I can display the Knowledge Graph

Requirement Details:

- Ktor HTTP server with Netty engine

- Listens on configured port (default 3200)

- Serves JSON API responses

- Runs concurrently with stdio transport

Acceptance Criteria:

- HTTP server starts on configured port

- Server accepts connections from any origin (CORS enabled for development)

- Responds with proper JSON content-type headers

#### STORY 4: Health Endpoint

As an ops engineer, I want a health endpoint so that I can monitor server status

Requirement Details:

- GET /api/health returns server status

- Response includes: status, version, uptime, workspace path

Acceptance Criteria:

- GET /api/health returns HTTP 200

- Response body: {"status":"ok","version":"0.1.0","workspace":"<path>"}

- Content-Type: application/json

## 3. Dependencies

| Dependency | Type | Related Ticket | Description |
| --- | --- | --- | --- |
| JDK 11+ | Infrastructure | N/A | Runtime environment |
| Gradle 8.x | Infrastructure | N/A | Build tool |
| Ktor (Netty) | Library | N/A | HTTP server framework |
| kotlinx.serialization | Library | N/A | JSON serialization |
| kotlinx.coroutines | Library | N/A | Async/concurrent processing |
| mcp-code-intelligence-kotlin | Reference | N/A | Pattern reference for MCP server implementation |

## 4. Stakeholders

| Role | Name / Team | Responsibility | Source |
| --- | --- | --- | --- |
| Reporter | Duc Nguyen Minh | Product Owner, defines requirements | Jira reporter |
| Dev Team | SDLC Agents Team | Implementation | Project team |

## 5. Risks and Assumptions

### 5.1 Risks

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Dual transport complexity | Medium | Low | Follow proven pattern from mcp-code-intelligence-kotlin |
| Port conflict on 3200 | Low | Medium | Make port configurable via CLI |
| Ktor version compatibility | Low | Low | Pin exact versions in libs.versions.toml |

### 5.2 Assumptions

- JDK 11+ is available on target machines

- stdio transport follows same pattern as mcp-code-intelligence-kotlin

- Web Viewer will be a separate frontend project connecting via HTTP

- No authentication needed for Phase 1 (local development only)

## 6. Non-Functional Requirements

| Category | Requirement | Details |
| --- | --- | --- |
| Performance | Server startup < 3 seconds | Cold start to ready state |
| Performance | MCP response latency < 50ms | For basic handshake operations |
| Code Quality | Max 200 lines per file | Per code-standards steering rule |
| Code Quality | Max 20 lines per function | Per code-standards steering rule |
| Maintainability | Single Responsibility Principle | Each file has one clear purpose |
| Portability | JVM 11+ compatible | Cross-platform support |

## 7. Related Tickets

| Ticket Key | Summary | Status | Type | Relationship |
| --- | --- | --- | --- | --- |
| KSA-37 | [Memory] Project Setup — Kotlin MCP Server skeleton | In Progress | Task | Main ticket |
| KSA-36 | SDLC Memory Engine — Persistent Multi-Agent Memory System | To Do | Epic | Parent epic |
| KSA-38 | [Memory] Storage Layer — SQLite + FTS5 | To Do | Task | Depends on KSA-37 |
| KSA-39 | [Memory] Knowledge Graph Data Model | To Do | Task | Depends on KSA-37 |

## 8. Appendix

### Glossary

| Term | Definition |
| --- | --- |
| MCP | Model Context Protocol — standard protocol for AI tool communication |
| stdio | Standard input/output — process-level communication channel |
| JSON-RPC 2.0 | Remote procedure call protocol encoded in JSON |
| Ktor | Kotlin async web framework by JetBrains |
| Netty | High-performance async event-driven network framework |

### Reference Documents

| Document | Link / Location |
| --- | --- |
| MCP Protocol Spec | https://modelcontextprotocol.io/ |
| Reference Implementation | mcp-code-intelligence-kotlin/ (local project) |
| Ktor Documentation | https://ktor.io/docs/ |