# Business Requirements Document (BRD)

## Kiro SDLC Agents Extension — KSA-6: Bundled Resources — Agents, Steering, Hooks, Templates

## Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | KSA-6 |
| Title | Bundled Resources — Agents, Steering, Hooks, Templates |
| Parent Epic | KSA-1 (Kiro SDLC Agents Extension) |
| Author | BA Agent |
| Version | 1.0 |
| Date | 2026-05-10 |
| Status | Draft |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-05-10 | BA Agent | Initial document — auto-generated from Jira ticket KSA-6 |

## 1. Introduction

### 1.1 Scope

This task covers the bundling of all SDLC pipeline resources into the VS Code extension package (kiro-sdlc-agents). The extension must include agent definitions, steering rules, hooks, and document templates that are copied from the source project (MCPOrchestration) into the extension’s resources/ directory during the build process, and then injected into target workspaces when users run the extension commands.

The bundled resources form the core value of the extension — they provide a complete multi-agent SDLC pipeline (BA, SA, QA, DEV, DevOps, UI, Security, SM, TA) that can be injected into any Kiro IDE workspace.

### 1.2 Out of Scope

- Extension TypeScript source code logic (covered by other KSA tickets)

- Code Intelligence indexer scripts (separate component)

- Extension marketplace publishing workflow

- Runtime behavior of agents after injection (agent execution is Kiro IDE responsibility)

### 1.3 Preliminary Requirements

- Source project (MCPOrchestration) must have all agent, steering, hook, and template files finalized

- Build scripts (copy-resources.js, gen-checksums.js) must be functional

- Extension packaging tool (vsce) must be available

## 2. Business Requirements

### 2.1 High Level Process Map

The bundled resources flow follows this lifecycle:

- Source — Agent/steering/hook/template files are authored in the MCPOrchestration project

- Sync — sync-from-source.ps1 copies changed files to FEC_CR_Builder workspace

- Bundle — copy-resources.js copies files from workspace root into kiro-sdlc-agents/resources/

- Checksum — gen-checksums.js generates .sdlc-checksums.json manifest with SHA-256 hashes

- Package — vsce package bundles everything into a .vsix file

- Inject — Extension commands copy resources from resources/ into target workspace

### 2.2 List of User Stories

| # | Story / Use Case | Priority | Source Ticket |
| --- | --- | --- | --- |
| 1 | As a developer, I want all 9 SDLC agents bundled in the extension so that I can inject a complete multi-agent pipeline into my workspace | MUST HAVE | KSA-6 |
| 2 | As a developer, I want all 9 steering rules bundled so that injected agents follow consistent coding standards and workflows | MUST HAVE | KSA-6 |
| 3 | As a developer, I want all 8 hooks bundled so that code intelligence indexing and draw.io validation happen automatically | MUST HAVE | KSA-6 |
| 4 | As a developer, I want all document templates bundled so that agents can generate standardized SDLC documents | MUST HAVE | KSA-6 |
| 5 | As a developer, I want bundled resources to match the source project exactly so that I get the latest agent capabilities | MUST HAVE | KSA-6 |
| 6 | As a developer, I want a checksum manifest so that the extension can detect if I’ve customized any files | SHOULD HAVE | KSA-6 |

### 2.3 Details of User Stories

#### Business Flow

Step 1: Developer installs the kiro-sdlc-agents extension in VS Code/Kiro IDE

Step 2: Developer opens a workspace and runs “Kiro SDLC: Inject All Agents” command

Step 3: Extension reads bundled resources from its resources/ directory

Step 4: Extension copies agents to .kiro/agents/, steering to .kiro/steering/, hooks to .kiro/hooks/, templates to documents/templates/

Step 5: Extension generates .kiro/.sdlc-version file tracking the injected version

Step 6: Developer can now use all SDLC agents in their workspace

Note: The “Update” command detects user modifications via checksum comparison and offers skip/backup/overwrite options.

#### STORY 1: 9 Agents Bundled and Match Source

As a developer, I want all 9 SDLC agents bundled in the extension so that I can inject a complete multi-agent pipeline into my workspace.

Requirement Details:

- The extension MUST bundle exactly 9 agent definitions, each consisting of a .json config file and a .md description file

- Each agent MUST also have a detailed prompt file in agents/prompts/{agent-name}.md

- All agent files MUST match the source project (MCPOrchestration/.kiro/agents/) byte-for-byte after sync

Agent Inventory:

| # | Agent ID | JSON Config | Description | Prompt |
| --- | --- | --- | --- | --- |
| 1 | ba-agent | ba-agent.json | ba-agent.md | prompts/ba-agent.md |
| 2 | dev-agent | dev-agent.json | dev-agent.md | prompts/dev-agent.md |
| 3 | devops-agent | devops-agent.json | devops-agent.md | prompts/devops-agent.md |
| 4 | qa-agent | qa-agent.json | qa-agent.md | prompts/qa-agent.md |
| 5 | sa-agent | sa-agent.json | sa-agent.md | prompts/sa-agent.md |
| 6 | security-agent | security-agent.json | security-agent.md | prompts/security-agent.md |
| 7 | sm-agent | sm-agent.json | sm-agent.md | prompts/sm-agent.md |
| 8 | ta-agent | ta-agent.json | ta-agent.md | prompts/ta-agent.md |
| 9 | ui-agent | ui-agent.json | ui-agent.md | prompts/ui-agent.md |

Acceptance Criteria:

- All 9 agents present in resources/.kiro/agents/ directory

- Each agent has both .json and .md files

- All 9 prompt files present in resources/.kiro/agents/prompts/

- SHA-256 checksums in .sdlc-checksums.json match actual file hashes

- Running copy-resources.js from source produces identical files

#### STORY 2: 9 Steering Files Bundled

As a developer, I want all 9 steering rules bundled so that injected agents follow consistent coding standards and workflows.

Requirement Details:

- The extension MUST bundle exactly 9 steering rule files in .kiro/steering/

- Steering files provide workspace-level rules that guide all agent behavior

- Files MUST match source project

Steering File Inventory:

| # | File | Purpose |
| --- | --- | --- |
| 1 | agent-self-learning.md | Agent learning and adaptation rules |
| 2 | backend-structure.md | Backend project structure conventions |
| 3 | code-intelligence.md | Code intelligence indexing rules |
| 4 | code-standards.md | General code standards (all languages) |
| 5 | drawio.md | Draw.io diagram creation rules |
| 6 | file-writing.md | File writing conventions |
| 7 | frontend-structure.md | Frontend project structure conventions |
| 8 | jira-workflow.md | Jira workflow integration rules |
| 9 | kotlin-code-standards.md | Kotlin-specific code standards |

Acceptance Criteria:

- All 9 steering files present in resources/.kiro/steering/

- Each file has meaningful content (not empty/placeholder)

- SHA-256 checksums match in manifest

#### STORY 3: 8 Hooks Bundled

As a developer, I want all 8 hooks bundled so that code intelligence indexing and draw.io validation happen automatically.

Requirement Details:

- The extension MUST bundle exactly 8 hook files in .kiro/hooks/

- Hooks provide automated triggers for file events (create, edit, delete)

- Hook types: Code Intelligence indexing (4 hooks) + Draw.io validation (3 hooks) + File watcher (1 hook)

Hook Inventory:

| # | File | Type | Trigger |
| --- | --- | --- | --- |
| 1 | code-index-create.json | Code Intelligence | File created |
| 2 | code-index-delete.json | Code Intelligence | File deleted |
| 3 | code-index-edit.json | Code Intelligence | File edited |
| 4 | code-index-full.json | Code Intelligence | Full re-index |
| 5 | file-watcher.sh | File Watcher | File system events |
| 6 | validate-drawio-edit.kiro.hook | Draw.io Validation | .drawio file edited |
| 7 | validate-drawio-xml.kiro.hook | Draw.io Validation | .drawio XML validation |
| 8 | validate-drawio.sh | Draw.io Validation | Shell-based validation |

Acceptance Criteria:

- All 8 hook files present in resources/.kiro/hooks/

- JSON hooks have valid JSON structure

- Shell scripts have proper shebang and are executable

- .kiro.hook files follow Kiro hook format

- SHA-256 checksums match in manifest

#### STORY 4: Document Templates Bundled

As a developer, I want all document templates bundled so that agents can generate standardized SDLC documents.

Requirement Details:

- The extension MUST bundle document templates in documents/templates/

- Templates cover the full SDLC lifecycle: requirements, specification, design, testing, deployment

- Current source has 12 templates; acceptance criteria specifies 10 (minimum required for core SDLC pipeline)

Template Inventory:

| # | File | SDLC Phase | Required |
| --- | --- | --- | --- |
| 1 | BRD-TEMPLATE.md | Requirements | Yes |
| 2 | FSD-TEMPLATE.md | Specification | Yes |
| 3 | TDD-TEMPLATE.md | Design | Yes |
| 4 | STP-TEMPLATE.md | Test Planning | Yes |
| 5 | STC-TEMPLATE.md | Test Cases | Yes |
| 6 | DPG-TEMPLATE.md | Deployment | Yes |
| 7 | RLN-TEMPLATE.md | Release Notes | Yes |
| 8 | UG-TEMPLATE.md | User Guide | Yes |
| 9 | TEST-REPORT-TEMPLATE.md | Test Reporting | Yes |
| 10 | SECURITY-REPORT-TEMPLATE.md | Security | Yes |
| 11 | DESIGN-SYSTEM.md | UI Design | Optional |
| 12 | UI-SPEC-TEMPLATE.md | UI Specification | Optional |

Acceptance Criteria:

- At minimum 10 core templates present in resources/documents/templates/

- All templates have proper markdown structure with placeholder variables

- Templates are usable by agents without modification

- SHA-256 checksums match in manifest

#### STORY 5: Resources Match Source

As a developer, I want bundled resources to match the source project exactly so that I get the latest agent capabilities.

Requirement Details:

- The copy-resources.js build script MUST copy files from workspace root to resources/

- The sync-from-source.ps1 script MUST sync from MCPOrchestration to FEC_CR_Builder

- After running both scripts, bundled resources MUST be byte-identical to source

Acceptance Criteria:

- copy-resources.js copies all mapped paths correctly

- No files are missed or extra files included

- Skip rules exclude: node_modules, __pycache__, out, dist, .git, settings, mcp.json

- Running gen-checksums.js after copy produces valid manifest

#### STORY 6: Checksum Manifest for Modification Detection

As a developer, I want a checksum manifest so that the extension can detect if I’ve customized any files.

Requirement Details:

- .sdlc-checksums.json MUST contain SHA-256 hash for every bundled file

- Manifest includes version number and generation timestamp

- Extension uses manifest to detect user modifications during “Update” command

Acceptance Criteria:

- Manifest covers all files in resources/ (agents, steering, hooks, templates)

- Each entry has: hash, version, injectedAt fields

- Hashes are SHA-256 (64 hex characters)

- Manifest version matches package.json version

## 3. Dependencies

| Dependency | Type | Related Ticket | Description |
| --- | --- | --- | --- |
| MCPOrchestration source | System | N/A | Source of truth for all agent/steering/hook/template files |
| Node.js 18+ | Infrastructure | N/A | Required for build scripts |
| vsce CLI | Infrastructure | N/A | Required for VSIX packaging |
| KSA-1 (Epic) | System | KSA-1 | Parent epic for the extension |
| KSA-2 (Extension Scaffold) | System | KSA-2 | Extension project structure must exist |
| KSA-4 (Injection Logic) | System | KSA-4 | Injection commands must work |

## 4. Stakeholders

| Role | Name / Team | Responsibility |
| --- | --- | --- |
| Product Owner | Duc Nguyen | Define acceptance criteria, approve deliverables |
| Developer | Extension Dev Team | Implement build scripts, maintain resources |
| End User | Any Kiro IDE developer | Install extension, inject agents into workspace |

## 5. Risks and Assumptions

### 5.1 Risks

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Source files change frequently causing bundle to be outdated | Medium | High | Automated sync script + CI/CD pipeline |
| Large bundle size slows extension install | Low | Low | Resources are text files (small), exclude binaries |
| User customizations lost during update | High | Medium | Checksum detection + backup option in Update command |
| Agent prompt files too large for Kiro context window | Medium | Low | Keep prompts focused, split if needed |

### 5.2 Assumptions

- Source project (MCPOrchestration) is the single source of truth for all resources

- All 9 agents are stable and ready for distribution

- Kiro IDE supports .kiro/agents/, .kiro/steering/, .kiro/hooks/ directory conventions

- Document templates use {PLACEHOLDER} variable syntax that agents can fill

## 6. Non-Functional Requirements

| Category | Requirement | Details |
| --- | --- | --- |
| Build Time | Bundle generation < 5 seconds | copy-resources.js + gen-checksums.js combined |
| Package Size | VSIX < 5 MB | Text-only resources, no binaries in core bundle |
| Integrity | SHA-256 checksums for all files | Tamper detection via bundled manifest |
| Compatibility | VS Code 1.85+ | Minimum engine version |
| Maintainability | Single sync script updates all resources | sync-from-source.ps1 handles all mappings |

## 7. Related Tickets

| Ticket Key | Summary | Status | Type | Relationship |
| --- | --- | --- | --- | --- |
| KSA-6 | Bundled Resources — Agents, Steering, Hooks, Templates | In Progress | Task | Main ticket |
| KSA-1 | Kiro SDLC Agents Extension | To Do | Epic | Parent epic |
| KSA-2 | Extension Scaffold & Package.json | Done | Task | Prerequisite |
| KSA-4 | Injection Logic — Copy Resources to Workspace | Done | Task | Prerequisite |

## 8. Appendix

### Resource Directory Structure

kiro-sdlc-agents/resources/
├── .sdlc-checksums.json          ← Integrity manifest
├── .kiro/
│   ├── agents/
│   │   ├── ba-agent.json + .md
│   │   ├── dev-agent.json + .md
│   │   ├── devops-agent.json + .md
│   │   ├── qa-agent.json + .md
│   │   ├── sa-agent.json + .md
│   │   ├── security-agent.json + .md
│   │   ├── sm-agent.json + .md
│   │   ├── ta-agent.json + .md
│   │   ├── ui-agent.json + .md
│   │   └── prompts/
│   │       ├── ba-agent.md
│   │       ├── dev-agent.md
│   │       ├── devops-agent.md
│   │       ├── qa-agent.md
│   │       ├── sa-agent.md
│   │       ├── security-agent.md
│   │       ├── sm-agent.md
│   │       ├── ta-agent.md
│   │       └── ui-agent.md
│   ├── steering/
│   │   ├── agent-self-learning.md
│   │   ├── backend-structure.md
│   │   ├── code-intelligence.md
│   │   ├── code-standards.md
│   │   ├── drawio.md
│   │   ├── file-writing.md
│   │   ├── frontend-structure.md
│   │   ├── jira-workflow.md
│   │   └── kotlin-code-standards.md
│   └── hooks/
│       ├── code-index-create.json
│       ├── code-index-delete.json
│       ├── code-index-edit.json
│       ├── code-index-full.json
│       ├── file-watcher.sh
│       ├── validate-drawio-edit.kiro.hook
│       ├── validate-drawio-xml.kiro.hook
│       └── validate-drawio.sh
├── documents/
│   └── templates/
│       ├── BRD-TEMPLATE.md
│       ├── FSD-TEMPLATE.md
│       ├── TDD-TEMPLATE.md
│       ├── STP-TEMPLATE.md
│       ├── STC-TEMPLATE.md
│       ├── DPG-TEMPLATE.md
│       ├── RLN-TEMPLATE.md
│       ├── UG-TEMPLATE.md
│       ├── TEST-REPORT-TEMPLATE.md
│       ├── SECURITY-REPORT-TEMPLATE.md
│       ├── DESIGN-SYSTEM.md
│       └── UI-SPEC-TEMPLATE.md
└── .analysis/
    └── code-intelligence/
        └── index-config.json

### Build Pipeline

sync-from-source.ps1 → copy-resources.js → gen-checksums.js → tsc → vsce package

### Glossary

| Term | Definition |
| --- | --- |
| Agent | An AI agent definition (JSON config + MD prompt) that performs a specific SDLC role |
| Steering | Workspace-level rules that guide agent behavior across all interactions |
| Hook | An automated trigger that fires on file system events |
| Template | A markdown document template with placeholders for agent-generated content |
| Injection | The process of copying bundled resources into a target workspace |
| Manifest | The .sdlc-checksums.json file containing SHA-256 hashes of all bundled files |

### Diagram Index

| # | Diagram | Image | Source (editable) |
| --- | --- | --- | --- |
| 1 | Business Flow | business-flow.png | business-flow.drawio |
| 2 | Use Case | use-case.png | use-case.drawio |