# Business Requirements Document — Orchestration Proxy Feature

## Document Info

| Field | Value |
| --- | --- |
| Document | BRD-ORCH-PROXY |
| Version | 2.0 |
| Status | Draft |
| Author | SM Agent |
| Created | 2025-01-18 |
| Updated | 2025-01-20 |
| Project | mcp-code-intelligence-kotlin |

## 1. Executive Summary

### 1.1 Purpose

Transform the existing mcp-code-intelligence-kotlin MCP server into a unified orchestration proxy that uses stdio recursive spawning to manage downstream MCP servers. Each orchestrator receives a --config <file> argument pointing to a config file (same format as Kiro mcp.json). Entries in the config are spawned as stdio child processes. If a child is itself an orchestrator (has --config arg), it recursively spawns its own children — forming a natural process tree.

### 1.2 Problem Statement

Currently, the MCP ecosystem requires users to configure each MCP server separately in their IDE’s mcp.json. This creates: 1. Configuration sprawl — 10+ servers = 10+ entries in IDE config 2. No tool aggregation — each server’s tools are isolated, no unified discovery 3. No audit trail — tool calls are not logged centrally 4. No hierarchy — cannot group related servers under a single orchestrator

### 1.3 Vision

A single MCP server entry in IDE config that: - Retains ALL existing code-intelligence + memory capabilities (19 tools) - Spawns and manages downstream MCP servers via stdio (child processes) - Routes tool calls to the correct child based on tool name - Supports recursive orchestration via process tree: IDE → Orch1 → [Orch2 → [MCP-A, MCP-B], MCP1, MCP2] - Auto-logs every proxied tool call to local memory (audit trail) - Provides meta-tools for dynamic tool discovery and execution

### 1.4 Key Design Decision: Stdio Recursive (NOT HTTP Remote)

Approach: Every downstream server is spawned as a stdio child process. There is NO HTTP remote proxy.

Why: - Simpler architecture — no HTTP client, no session management, no reconnection logic - Natural recursion — if a child has --config, it spawns its own children automatically - Process tree gives natural lifecycle management — kill parent = kill all children - Same config format as IDE (mcpServers in JSON) — familiar to users - No network overhead — stdio pipes are faster than HTTP

Process Tree Example:

IDE (Kiro)
└── Orch1 (java -jar orchestrator.jar --config ./orch1.conf)
    ├── Orch2 (java -jar orchestrator.jar --config ./orch2.conf)
    │   ├── MCP-A (node dist/index.js)
    │   └── MCP-B (python -m mcp_server)
    ├── MCP1 (node jira-mcp/dist/index.js)
    └── MCP2 (python -m export_tools)

### 1.5 Scope

| In Scope | Out of Scope |
| --- | --- |
| Local MCP server spawning (stdio child processes) | HTTP remote proxy (removed) |
| --config <file> argument for config loading | Authentication/authorization (JWT) |
| Recursive orchestration via process tree | UI dashboard for orchestration |
| Tool routing (native vs child servers) | Load balancing |
| Auto-logging to memory | Kubernetes/Docker deployment |
| Cycle detection via process tree depth |  |
| Timeout propagation via stdio |  |
| Config hot-reload |  |
| Meta-tools (find_tools, execute_dynamic_tool) |  |
| Health monitoring of child processes |  |

## 2. Stakeholders

| Role | Interest |
| --- | --- |
| Developer (IDE user) | Single MCP server entry that provides all tools |
| Agent (AI) | Unified tool discovery via find_tools, seamless execution |
| DevOps | Single JAR to deploy, single config to manage per level |
| Platform team | Extensible — add new MCP servers by editing config file |

## 3. Business Requirements

### BR-1: Unified Tool Registry

As an AI agent, I want a single tools/list response that includes tools from ALL sources (native + all child servers recursively), so that I can discover all available capabilities in one call.

Acceptance Criteria: - AC-1.1: tools/list returns merged tools from: native (19 existing) + all spawned child servers - AC-1.2: Tool names are unique — conflicts resolved by priority (native > first-registered child) - AC-1.3: Tool source metadata available via find_tools query - AC-1.4: Child orchestrators contribute their aggregated tools (recursive merge)

### BR-2: Config-Driven Server Spawning

As a developer, I want the server to read a --config <file> argument and spawn child MCP processes defined in that config, so that I can compose tool networks by editing JSON files.

Acceptance Criteria: - AC-2.1: Server accepts --config <path> CLI argument - AC-2.2: Config file uses same format as Kiro mcp.json: {"mcpServers": {...}} - AC-2.3: Each entry in mcpServers is spawned as a stdio child process - AC-2.4: Health monitoring with auto-restart on crash (max 3 retries, exponential backoff) - AC-2.5: Config hot-reload — adding/removing servers without restart - AC-2.6: Graceful shutdown — all child processes terminated on exit (process tree kill) - AC-2.7: If no --config argument, server works exactly as before (no orchestration)

### BR-3: Recursive Orchestration via Process Tree

As a platform architect, I want a child server that is itself an orchestrator (has --config arg) to recursively spawn its own children, so that I can build hierarchical tool networks naturally.

Acceptance Criteria: - AC-3.1: Recursion is natural — child orchestrator spawns its children, no special handling needed - AC-3.2: Cycle detection via max depth limit (configurable, default 5) - AC-3.3: Timeout propagation — each hop subtracts elapsed time from remaining timeout - AC-3.4: Error propagation — downstream errors bubble up with source context (server name chain) - AC-3.5: Process tree depth tracked via --depth <N> internal argument (incremented per level)

### BR-4: Smart Tool Routing

As the system, I want to route each tool call to the correct destination (native or specific child server), so that tools are executed by the appropriate provider.

Acceptance Criteria: - AC-4.1: O(1) lookup by tool name in routing table - AC-4.2: Routing priority: native (code_* + mem_*) > child servers (first-registered wins) - AC-4.3: Metrics collection per tool (call count, error count, latency) - AC-4.4: If tool not found anywhere, return clear error with available tool list hint

### BR-5: Auto-Logging to Memory

As a developer, I want every proxied tool call automatically logged to the memory system, so that I have a complete audit trail of all agent interactions.

Acceptance Criteria: - AC-5.1: Every tool call (native + proxied) logged to audit table - AC-5.2: Log includes: tool name, args (truncated), result summary, latency, source server - AC-5.3: Configurable: can disable auto-logging per tool or globally - AC-5.4: Memory entries created for significant events (errors, slow calls >5s)

### BR-6: Meta-Tools (find_tools, execute_dynamic_tool, toggle_tool, reset_tools)

As an AI agent, I want meta-tools that let me discover and execute tools dynamically, so that I can work with tools not known at compile time.

Acceptance Criteria: - AC-6.1: find_tools(query) — fuzzy search across all registered tools by description - AC-6.2: execute_dynamic_tool(tool_name, arguments) — execute any registered tool by name - AC-6.3: toggle_tool(tool_name, enabled) — enable/disable tools at runtime (session-scoped) - AC-6.4: reset_tools() — reset all toggles to default - AC-6.5: manage_auto_approve(tool_name, auto_approve) — manage auto-approve list (persisted)

## 4. Non-Functional Requirements

### NFR-1: Performance

| Metric | Target |
| --- | --- |
| Native tool call latency | < 5ms overhead |
| Stdio proxy overhead per hop | < 10ms |
| Tool registry lookup | O(1) |
| Memory footprint per spawned server | < 50MB |
| Startup time (spawn all children) | < 5s for 5 servers |

### NFR-2: Reliability

| Metric | Target |
| --- | --- |
| Auto-restart on child crash | Within 5s, max 3 retries |
| Graceful degradation | If child dies, other tools still work |
| Config hot-reload | No downtime, < 2s to apply |
| Process tree cleanup on exit | All children killed within 3s |

### NFR-3: Compatibility

- MUST maintain backward compatibility with existing 19 tools (code_* + mem_*)

- MUST work with existing .code-intel/config.json format

- MUST support stdio JSON-RPC transport (existing protocol)

- Config file format MUST match Kiro mcp.json schema ({"mcpServers": {...}})

- --config argument is OPTIONAL — server works without it (no orchestration)

### NFR-4: Observability

- All tool calls logged to audit (existing audit system)

- Metrics exposed via orchestration_status meta-tool

- Process tree visible via meta-tool query

## 5. Architecture Overview

### 5.1 Current Architecture

IDE (Kiro) ←—stdio—→ mcp-code-intelligence-kotlin
                         ├── Code Intelligence (code_*)
                         ├── Memory Engine (mem_*)
                         └── HTTP Viewer (:3200)

### 5.2 Target Architecture (Stdio Recursive)

IDE (Kiro) ←—stdio—→ mcp-code-intelligence-kotlin --config ./orch.conf
                         ├── Code Intelligence (code_*) ← native
                         ├── Memory Engine (mem_*) ← native
                         ├── Meta-Tools (find_tools, execute_dynamic_tool, etc.) ← native
                         ├── Orchestration Layer (NEW)
                         │    ├── LocalServerManager → spawns child MCP servers
                         │    │    ├── "Orch2" (java -jar orch.jar --config ./orch2.conf)
                         │    │    │    ├── MCP-A (node dist/a.js)
                         │    │    │    └── MCP-B (python -m b)
                         │    │    ├── "MCP1" (node jira-mcp/dist/index.js)
                         │    │    └── "MCP2" (python -m export_tools)
                         │    ├── SmartRouter → routes tool calls by name
                         │    ├── UnifiedRegistry → merges all tool lists
                         │    └── AutoLogger → logs to memory audit
                         └── HTTP Viewer (:3200) + Ingest API

### 5.3 Recursive Tool Call Flow

Agent calls "jira_get_issue" →
  SmartRouter resolves → child "Orch2" →
    Orch2's SmartRouter resolves → child "jira-mcp" →
      jira-mcp executes → returns result →
    Orch2 returns to parent →
  our-server returns to Agent
  + AutoLogger writes audit entry at each level

### 5.4 Config File Format

{
  "mcpServers": {
    "Orch2": {
      "command": "java",
      "args": ["-jar", "orchestrator.jar", "--config", "./orch2.conf"],
      "env": {}
    },
    "jira-mcp": {
      "command": "node",
      "args": ["dist/index.js"],
      "env": { "JIRA_URL": "https://jira.example.com" }
    },
    "export-tools": {
      "command": "python",
      "args": ["-m", "export_tools"],
      "env": {}
    }
  }
}

## 6. Dependencies

| Dependency | Type | Description |
| --- | --- | --- |
| Existing mcp-code-intelligence-kotlin | Internal | Base server to extend |
| kotlinx.coroutines (already in deps) | Library | Async server management |
| kotlinx.serialization (already in deps) | Library | JSON parsing |
| Process API (JDK) | Platform | Spawning child processes |

No new external dependencies required. Removed: Ktor Client (no longer needed — no HTTP remote proxy).

## 7. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Child process leaks on crash | Medium | Process group kill + shutdown hooks |
| Infinite recursion in process tree | High | Max depth limit (default 5) + --depth tracking |
| Memory bloat from auto-logging | Medium | Configurable exclusion list + consolidation |
| Breaking existing tools | Critical | All existing tests must pass, backward compat guaranteed |
| Config file corruption | Low | Validation on load, fallback to no-orchestration mode |
| Zombie processes on Windows | Medium | destroyForcibly() + process tree kill via taskkill |

## 8. Success Metrics

| Metric | Target |
| --- | --- |
| Existing 19 tools still work | 100% backward compatible |
| New tools discoverable via find_tools | All child server tools visible |
| Auto-restart on crash | < 5s recovery |
| Recursive proxy depth tested | ≥ 3 levels |
| Config hot-reload | No restart needed |
| Process tree cleanup | All children killed on parent exit |

## 9. Implementation Phases

### Phase 1: Core Orchestration (MVP)

- --config argument parsing

- Config file loading (mcpServers format)

- LocalServerManager (spawn, health, restart)

- StdioJsonRpc (JSON-RPC over stdio pipes)

- ServerProcess (lifecycle state machine)

- SmartRouter (native + child routing)

- UnifiedRegistry (merge tool lists)

- Auto-logging to memory audit

### Phase 2: Recursive + Meta-tools

- Recursive orchestration support (--depth tracking)

- Cycle/depth detection

- Timeout propagation across hops

- find_tools, execute_dynamic_tool, toggle_tool, reset_tools, manage_auto_approve

- Config hot-reload (FileWatcher on config file)

### Phase 3: Polish

- Metrics collection per tool

- orchestration_status meta-tool

- Process tree visualization

- Performance optimization

- Documentation + examples