Software Test Plan (STP)

kiro-rs — KSA-236: tool_use_id mismatch causes 400 on ReAct tool continuation

Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | KSA-236 |
| Title | kiro-rs: tool_use_id mismatch causes 400 on ReAct tool continuation |
| Author | QA Agent |
| Version | 1.0 |
| Date | 2025-07-14 |
| Status | Draft |
| Related BRD | BRD-v1-KSA-236.docx |
| Related FSD | FSD-v1-KSA-236.docx |
| Related TDD | TDD-v1-KSA-236.docx |

Author Tracking

| Role | Name - Position | Responsibility |
| --- | --- | --- |
| Author | QA Agent – QA Engineer | Create document |
| Peer Reviewer | Duc Nguyen Minh – Reporter | Review document |

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2025-07-14 | QA Agent | Initiate document — auto-generated from BRD, FSD, and TDD |

Sign-Off

| Name | Signature and date |
| --- | --- |
|  | ☐ I agree and confirm the test plan in this STP |
|  | ☐ I agree and confirm the test plan in this STP |

1. Introduction

1.1 Purpose

This test plan defines the testing strategy, scope, schedule, and resources for verifying the fix of the tool_use_id mismatch bug in the kiro-rs Anthropic converter module. The fix ensures that tool_use_id values are passed through without transformation, restoring the ReAct tool-calling loop in the Chat Panel.

1.2 Test Objectives

- Verify that tool_use_id from Kiro Q API is preserved verbatim in SSE stream, conversation history, and continuation matching (BR-1, BR-2)

- Validate all business rules BR-1 through BR-9 are correctly enforced

- Ensure the full ReAct tool loop (chat → tool_use → tool_result → continuation) completes without 400 errors

- Verify diagnostic logging and descriptive error messages on ID mismatch (UC-2)

- Confirm no regression in existing streaming functionality

- Validate thread-safety for concurrent tool_use blocks

- Ensure no performance degradation from the fix

1.3 References

| Document | Location |
| --- | --- |
| BRD | BRD-v1-KSA-236.docx |
| FSD | FSD-v1-KSA-236.docx |
| TDD | TDD-v1-KSA-236.docx |
| Source (converter) | kiro-rs/src/anthropic/converter.rs |
| Source (handlers) | kiro-rs/src/anthropic/handlers.rs |

2. Test Strategy

2.1 Test Levels

| Level | Scope | Automation | Tools |
| --- | --- | --- | --- |
| PBT | Correctness properties — tool_use_id passthrough invariant holds for all random inputs | Automated | proptest (Rust) |
| UT | Unit/edge case tests — converter.rs functions, history lookup, validation | Automated | cargo test (Rust built-in) |
| IT | Integration tests — full handler flow with mock Kiro Q API responses | Automated | cargo test + tokio::test + wiremock |
| E2E-API | HTTP endpoint E2E — chatWithTools + continuation against running kiro-rs | Automated | reqwest + tokio::test |
| E2E-UI | Not applicable — backend service with no UI | N/A | N/A |
| SIT | Not applicable — no UI, no manual browser testing needed | N/A | N/A |

Test Execution Flow

Test Execution Flow

2.2 Test Types

| Type | Description | Applicable |
| --- | --- | --- |
| Functional Testing | Verify ID passthrough, continuation matching, error handling per FSD | Yes |
| Regression Testing | Ensure plain text streaming, non-tool responses still work | Yes |
| Performance Testing | Verify no latency increase (< 1ms overhead target) | Yes |
| Security Testing | Input validation, no injection via tool_use_id | Yes |
| Concurrency Testing | Thread-safe history access under multiple concurrent tool_use blocks | Yes |

2.3 Test Approach

- Risk-based prioritization: Critical path (ID passthrough + continuation match) tested first

- Property-based testing: Use proptest to verify the passthrough invariant holds for arbitrary tool_use_id strings

- Integration testing: Full handler flow with mock HTTP backend (wiremock) simulating Kiro Q API responses

- E2E-API testing: Start kiro-rs binary, send real HTTP requests, verify SSE stream content

- No manual SIT: This is a pure backend fix with no UI component. All scenarios are automatable.

2.4 Entry Criteria

| Level | Entry Criteria |
| --- | --- |
| PBT/UT | Code changes compiled successfully (cargo build passes) |
| IT | Unit tests pass, mock server (wiremock) configured |
| E2E-API | kiro-rs binary built, test environment running |

2.5 Exit Criteria

| Level | Exit Criteria |
| --- | --- |
| PBT | 1000+ random inputs pass without failure |
| UT | 100% of unit tests pass, all edge cases covered |
| IT | Full ReAct loop completes, mismatch diagnostics work, concurrent access safe |
| E2E-API | HTTP requests succeed, SSE stream contains correct IDs, continuation succeeds |
| Overall | 0 Critical defects, 0 Major defects, all test cases PASS |

3. Test Scope

3.1 Features In Scope

| # | Feature / Story | Priority | FSD Reference | Test Type |
| --- | --- | --- | --- | --- |
| 1 | tool_use_id passthrough in converter | Critical | UC-1, BR-1, BR-2 | PBT + UT + IT |
| 2 | ID preserved in SSE stream output | Critical | UC-1 Step 6, BR-1 | UT + IT + E2E-API |
| 3 | ID preserved in conversation history | Critical | UC-1 Step 7, BR-2 | UT + IT |
| 4 | Continuation matching against history | Critical | UC-1 Step 11, BR-2 | UT + IT + E2E-API |
| 5 | Multiple tool_use blocks handling | High | AF-1, BR-5 | UT + IT |
| 6 | Diagnostic error on ID mismatch | High | UC-2, BR-6, BR-7, BR-8 | UT + IT |
| 7 | Empty/missing tool_use_id rejection | High | EF-2, BR-3 | UT + IT |
| 8 | No new ID generation (regression) | Critical | BR-1, TC-10 | PBT + UT |
| 9 | Thread-safe concurrent access | High | NFR Concurrency | IT |
| 10 | Performance — no latency increase | Medium | NFR Performance | IT |

Test Coverage

Test Coverage

3.2 Features Out of Scope

| # | Feature | Reason |
| --- | --- | --- |
| 1 | VS Code Extension tool execution logic | Not modified by this fix |
| 2 | Kiro Q API backend behavior | External system, not under test |
| 3 | Non-Anthropic format converters | Different module, not affected |
| 4 | Tool discovery/registration | Not related to this bug |
| 5 | Plain text streaming (non-tool responses) | Already working, covered by regression only |

4. Test Environment

4.1 Environment Requirements

| Environment | Configuration | Purpose |
| --- | --- | --- |
| Local Dev | Rust stable toolchain, Tokio runtime | PBT + UT + IT execution |
| CI | GitHub Actions runner (Linux), Rust stable | Automated test suite |
| E2E | kiro-rs binary running locally on localhost | E2E-API testing |

4.2 Test Data Requirements

| Data Type | Description | Source | Preparation |
| --- | --- | --- | --- |
| tool_use_id values | Various valid IDs matching tooluse_[A-Za-z0-9]+ | Generated | proptest generators + hardcoded fixtures |
| API responses | Mock Kiro Q API JSON responses with tool_use blocks | Fixture files | JSON files in test/fixtures/ |
| Continuation requests | Mock extension continuation requests | Fixture files | JSON files in test/fixtures/ |
| Multi-tool responses | Responses with 2-5 tool_use blocks | Fixture files | JSON files in test/fixtures/ |
| Invalid data | Empty IDs, missing fields, malformed JSON | Generated | Hardcoded edge cases |

4.3 External Dependencies

| System | Dependency | Mock/Stub Available |
| --- | --- | --- |
| Kiro Q API | HTTP responses with tool_use blocks | Yes — wiremock mock server |
| VS Code Extension | Sends continuation requests | Yes — reqwest HTTP client simulates extension |

5. Test Schedule

| Phase | Start Date | End Date | Duration | Milestone |
| --- | --- | --- | --- | --- |
| Test Planning | 2025-07-14 | 2025-07-14 | 1 day | STP + STC approved |
| Test Implementation | 2025-07-15 | 2025-07-16 | 2 days | All test code written |
| Test Execution | 2025-07-17 | 2025-07-17 | 1 day | All tests pass |
| Defect Fix & Retest | 2025-07-18 | 2025-07-18 | 1 day | All defects fixed |
| Sign-Off | 2025-07-19 | 2025-07-19 | 1 day | Test completion report |

6. Resources & Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Lead | QA Agent | Test planning, test case design, execution coordination |
| QA Engineer | QA Agent | Test implementation and execution |
| Developer | kiro-rs Team | Bug fix implementation, unit test coverage |
| BA | BA Agent | Acceptance criteria clarification |

7. Risk & Mitigation

| # | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Cannot reproduce mismatch in test environment | High | Low | Use specific fixture data replicating known broken state |
| 2 | Concurrency issues hard to reproduce | Medium | Medium | Use proptest with concurrent execution stress testing |
| 3 | Mock server may not perfectly replicate Kiro Q API format | Medium | Low | Validate mock fixtures against real API response samples |
| 4 | Regression in unrelated streaming features | Medium | Low | Include regression test cases for plain text streaming |

8. Defect Management

8.1 Severity Levels

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | tool_use_id still mismatches after fix, ReAct loop still broken | ID transformation not removed |
| Major | Diagnostic logging incomplete, error message generic | Missing stored_ids in WARN log |
| Minor | Log level incorrect, format slightly off | TRACE instead of WARN on mismatch |
| Trivial | Documentation typo, comment formatting | Typo in error message string |

8.2 Priority Levels

| Priority | Definition | SLA (Fix Time) |
| --- | --- | --- |
| P1 | Must fix immediately — blocks ReAct loop | 4 hours |
| P2 | Must fix before release — diagnostics broken | 1 business day |
| P3 | Should fix if time permits — cosmetic | 3 business days |
| P4 | Nice to fix, can defer | Next release |

8.3 Defect Lifecycle

New → Open → In Progress → Fixed → Ready for Retest → Verified → Closed
                                                     → Reopened → In Progress

9. Test Metrics & Reporting

9.1 Metrics

| Metric | Formula | Target |
| --- | --- | --- |
| Test Execution Rate | Executed / Total × 100% | 100% |
| Pass Rate | Passed / Executed × 100% | 100% |
| Defect Density | Defects / Test Cases | 0 |
| Critical Defect Count | Count of Critical severity | 0 |
| PBT Iterations | Random inputs tested | ≥ 1000 |

9.2 Test Cases Summary

| Level | Count | Automated | Manual |
| --- | --- | --- | --- |
| PBT | 3 | 3 | 0 |
| UT | 12 | 12 | 0 |
| IT | 8 | 8 | 0 |
| E2E-API | 5 | 5 | 0 |
| E2E-UI | 0 | 0 | 0 |
| SIT | 0 | 0 | 0 |
| Total | 28 | 28 (100%) | 0 (0%) |

10. Appendix

Glossary

| Term | Definition |
| --- | --- |
| PBT | Property-Based Testing — verifying invariants hold for random inputs |
| ReAct Loop | Reasoning + Acting pattern for AI tool calling |
| tool_use_id | Unique identifier for a tool invocation from Kiro Q API |
| Passthrough | Data flows unchanged between layers |
| SSE | Server-Sent Events — HTTP-based server push protocol |

Assumptions

- Kiro Q API always returns valid JSON with stable tool_use_id format

- Rust stable toolchain supports all required testing libraries

- The fix is scoped to converter.rs and handlers.rs only

- No external network access needed for test execution (all mocked)

Diagram Index

| # | Diagram | Image | Source (editable) |
| --- | --- | --- | --- |
| 1 | Test Coverage Overview | test-coverage.png | test-coverage.drawio |
| 2 | Test Execution Flow | test-execution-flow.png | test-execution-flow.drawio |