Software Test Plan (STP)

Kiro SDLC Agents Extension — KSA-14: Release v1.0.5 — Fix inject overwrite bug + per-file version tracking

Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | KSA-14 |
| Title | Release v1.0.5 — Fix inject overwrite bug + per-file version tracking |
| Author | QA Agent |
| Version | 1.0 |
| Date | 2026-05-10 |
| Status | Draft |
| Related BRD | BRD-v1-KSA-14.docx |
| Related FSD | FSD-v1-KSA-14.docx |
| Related TDD | TDD-v1-KSA-14.docx |

Author Tracking

| Role | Name - Position | Responsibility |
| --- | --- | --- |
| Author | QA Agent – QA Engineer | Create document |
| Peer Reviewer | BA Agent – Business Analyst | Review document |

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-05-10 | QA Agent | Initiate document — auto-generated from BRD, FSD, and TDD KSA-14 |

1. Introduction

1.1 Purpose

This test plan defines the testing strategy, scope, schedule, and resources for verifying the Kiro SDLC Agents VS Code extension releases v1.0.4 (inject overwrite bug fix) and v1.0.5 (per-file version tracking).

1.2 Test Objectives

- Verify detectModifiedFiles() no longer has version-gating logic (v1.0.4 bug fix)

- Validate safeUpdate() decision tree correctly classifies and handles outdated vs user-modified files

- Verify per-file workspace manifest is correctly created and maintained

- Validate migrateLegacyVersion() performs atomic write-before-delete migration

- Verify getVersionReport() produces correctly formatted and grouped output

- Ensure file copy operations handle edge cases

- Validate isUpgradeAvailable() version comparison logic

- Confirm npm run compile and vsce package succeed without errors

2. Test Strategy

2.1 Test Levels

| Level | Scope | Automation | Tools |
| --- | --- | --- | --- |
| UT | Pure functions in checksum.ts, file-utils.ts | Automated | vitest |
| IT | Module interactions with real file system | Automated | vitest + Node.js fs |
| SIT | Manual VS Code extension testing | Manual | VS Code |

2.2 Test Cases Summary

| Level | Count | Automated | Manual |
| --- | --- | --- | --- |
| UT | 28 | 28 | 0 |
| IT | 12 | 12 | 0 |
| SIT | 8 | 0 | 8 |
| Total | 48 | 40 (83%) | 8 (17%) |

3. Test Scope

3.1 Features In Scope

| # | Feature | Priority | FSD Reference |
| --- | --- | --- | --- |
| 1 | Inject All always overwrites | High | UC-01, BR-01 |
| 2 | Safe Update with smart overwrite | High | UC-02, BR-04-07 |
| 3 | Per-file version tracking | High | UC-03, BR-08-10 |
| 4 | Legacy migration (atomic) | High | UC-04, BR-11-13 |
| 5 | detectModifiedFiles bug fix | Critical | BR-02 |
| 6 | File copy operations | Medium | file-utils.ts |
| 7 | isUpgradeAvailable logic | Medium | checksum.ts |
| 8 | Clean compile + VSIX package | High | Story 5 |

4. Test Environment

- Local Dev: Node.js 18+, VS Code 1.85+, vitest

- VS Code Extension Host: F5 debug launch

- Windows 10/11 (required), macOS/Linux (optional)

5. Test Schedule

| Phase | Duration | Milestone |
| --- | --- | --- |
| Test Planning | 1 day | STP + STC approved |
| UT/IT Execution | 2 days | All automated tests pass |
| SIT Execution | 2 days | SIT sign-off |
| Defect Fix & Retest | 1 day | All Critical/Major fixed |
| Package & Release | 1 day | VSIX packaged |

6. Risk & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Migration deletes legacy before write | High | Test atomic write-before-delete |
| Hash fails on binary files | Medium | Include binary test cases |
| VS Code API differs across versions | Medium | Test on minimum version |
| File permission issues | Medium | Test with read-only files |

7. Defect Management

- Critical: Data loss, migration failure

- Major: Feature not working

- Minor: UI/cosmetic issues

- Trivial: Typos

8. Test Metrics

| Metric | Target |
| --- | --- |
| Execution Rate | 100% |
| Pass Rate | >= 95% |
| Critical Defects | 0 |
| Automation Coverage | >= 80% |