# Business Requirements Document (BRD)

## MCP Code Intelligence — KSA-145: [Tree-sitter] Core Integration - tree-sitter bindings for Node.js

## Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | KSA-145 |
| Title | [Tree-sitter] Core Integration - tree-sitter bindings for Node.js |
| Author | BA Agent |
| Version | 1.0 |
| Date | 2026-05-28 |
| Status | Draft |
| Parent Epic | KSA-144: Code Intelligence v2 — Graph Engine + Static Analysis |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-05-28 | BA Agent | Initial document — auto-generated from Jira ticket KSA-145 |

## 1. Introduction

### 1.1 Scope

This ticket covers the integration of tree-sitter npm package into mcp-code-intelligence-nodejs to replace the current regex-based symbol extraction (extractSymbols()) with AST-based parsing. This is the foundation ticket for the entire Tree-sitter Migration sub-epic — all language-specific parsers (KSA-146, KSA-147, etc.) depend on this infrastructure.

Key deliverables: - Tree-sitter npm package integration and parser infrastructure - Language grammar loading mechanism (dynamic, per-language) - AST traversal utilities for symbol extraction - Replacement of regex-based extractSymbols() with tree-sitter AST parsing - Base parser interface that language-specific parsers will implement

### 1.2 Out of Scope

- Language-specific parser implementations (TypeScript/JS → KSA-146, Python → separate ticket)

- Relationship extraction (calls, imports, inheritance → KSA-153)

- Graph storage and query tools (KSA-153, KSA-154)

- AI context tools (KSA-158)

- Security static analysis tools

- Embedding model changes

### 1.3 Preliminary Requirements

- Node.js >= 18 (tree-sitter npm package requirement)

- Existing mcp-code-intelligence-nodejs codebase with current regex-based extraction

- npm/yarn package manager access for tree-sitter dependencies

## 2. Business Requirements

### 2.1 High Level Process Map

The current code intelligence system uses regex patterns (~150 lines) to extract symbols from source code. This approach: - Extracts only names (no parameters, return types, decorators) - Cannot detect relationships (calls, imports, inheritance) - Has no complexity analysis capability - Fails on complex syntax (nested functions, decorators, generics)

Tree-sitter integration replaces this with AST-based parsing that provides: - Full symbol extraction with metadata (params, return types, modifiers) - Foundation for relationship extraction - Foundation for complexity analysis - Accurate parsing regardless of code complexity

### 2.2 List of User Stories / Use Cases

| # | Story / Use Case | Priority | Source Ticket |
| --- | --- | --- | --- |
| 1 | As a developer, I want code symbols extracted with full metadata (parameters, return types, modifiers) so that AI agents have richer context | MUST HAVE | KSA-145 |
| 2 | As a developer, I want tree-sitter grammars loaded dynamically so that new languages can be added without code changes | MUST HAVE | KSA-145 |
| 3 | As a developer, I want AST traversal utilities so that language-specific parsers can be implemented consistently | MUST HAVE | KSA-145 |
| 4 | As a developer, I want backward-compatible symbol output so that existing tools (code_search, code_symbols) continue working | MUST HAVE | KSA-145 |
| 5 | As a developer, I want parsing performance of 10ms per file or less so that indexing remains fast | SHOULD HAVE | KSA-145 |

### 2.3 Details of User Stories

#### Business Flow

Step 1: Developer opens/modifies a source file in the workspace

Step 2: Code intelligence indexer detects file change (mtime + hash)

Step 3: Tree-sitter parser infrastructure loads appropriate grammar for file extension

Step 4: File is parsed into AST using tree-sitter

Step 5: AST traversal utilities walk the tree, extracting symbols with full metadata

Step 6: Extracted symbols are stored in SQLite (symbols table with enhanced columns)

Step 7: MCP tools (code_search, code_symbols, code_context) serve enriched data to AI agents

#### STORY 1: Full Metadata Symbol Extraction

As a developer, I want code symbols extracted with full metadata (parameters, return types, modifiers) so that AI agents have richer context for code understanding.

Requirement Details:

- Replace extractSymbols() regex-based extraction with tree-sitter AST parsing

- Extract the following metadata per symbol:

  - Name, kind (function/class/method/interface/etc.)

  - Parameters with types (where available)

  - Return type (where available)

  - Modifiers (async, static, abstract, export, etc.)

  - Decorators/annotations

  - Parent symbol (for methods inside class)

  - Line range (start_line, end_line)

  - Documentation/comments (JSDoc, docstrings)

- Maintain backward compatibility with existing symbol schema

Data Fields:

| Field | Type | Required | Description | Example |
| --- | --- | --- | --- | --- |
| name | string | Yes | Symbol name | parseFile |
| kind | string | Yes | Symbol type | function, class, method |
| parameters | string | No | Parameter list with types | (filePath: string, options?: ParseOptions) |
| return_type | string | No | Return type annotation | Promise<Symbol[]> |
| modifiers | string[] | No | Modifiers/keywords | ["async", "export"] |
| decorators | string[] | No | Decorators/annotations | ["@deprecated"] |
| parent_symbol_id | integer | No | FK to parent symbol | 42 (class ID) |
| start_line | integer | Yes | First line of symbol | 15 |
| end_line | integer | Yes | Last line of symbol | 45 |
| complexity | integer | No | Cyclomatic complexity | 5 |
| is_async | boolean | No | Whether symbol is async | true |

Acceptance Criteria:

- Tree-sitter parses files and extracts symbols with parameters, return types, and modifiers

- Existing code_symbols and code_search tools return enriched data without breaking changes

- Symbol extraction covers at minimum: functions, classes, methods, interfaces, type aliases

- Parsing a single file completes in 10ms or less for files under 1000 lines

- Graceful fallback to regex extraction if tree-sitter grammar is unavailable for a language

#### STORY 2: Dynamic Grammar Loading

As a developer, I want tree-sitter grammars loaded dynamically so that new languages can be added by installing grammar packages without code changes.

Requirement Details:

- Implement grammar registry that maps file extensions to tree-sitter grammar packages

- Grammars loaded lazily on first use (not all at startup)

- Support adding new languages via configuration (no code change required)

- Grammar packages installed as npm dependencies (tree-sitter-typescript, tree-sitter-python, etc.)

Configuration:

| Field | Type | Required | Description | Example |
| --- | --- | --- | --- | --- |
| language | string | Yes | Language identifier | typescript |
| extensions | string[] | Yes | File extensions | [".ts", ".tsx"] |
| grammar_package | string | Yes | npm package name | tree-sitter-typescript |
| parser_module | string | No | Custom parser module path | ./parsers/typescript |

Acceptance Criteria:

- Grammar registry correctly maps .ts to TypeScript, .py to Python, .kt to Kotlin, etc.

- Grammars are loaded lazily — startup time not affected by number of registered languages

- Missing grammar for a file extension falls back to regex extraction with warning log

- New language can be added by: (a) installing grammar npm package, (b) adding config entry

#### STORY 3: AST Traversal Utilities

As a developer, I want AST traversal utilities so that language-specific parsers can be implemented consistently using shared infrastructure.

Requirement Details:

- Provide base TreeSitterParser class/interface that language parsers extend

- Utility functions for common AST operations:

  - walkTree(node, visitor) — depth-first traversal with visitor pattern

  - findNodes(node, type) — find all nodes of a given type

  - getNodeText(node) — extract source text for a node

  - getNodeRange(node) — get line/column range

  - getParentOfType(node, type) — walk up to find parent of specific type

- Standard symbol output format that all language parsers produce

Acceptance Criteria:

- Base TreeSitterParser interface defined with parse(source, filePath) method

- At least 5 utility functions available for AST traversal

- Language-specific parsers (KSA-146+) can extend base class and use utilities

- Unit tests cover all utility functions with sample AST nodes

#### STORY 4: Backward Compatibility

As a developer, I want backward-compatible symbol output so that existing MCP tools continue working without changes.

Requirement Details:

- New tree-sitter extraction produces output compatible with existing SQLite schema

- Existing fields (name, kind, file_path, line, signature) remain unchanged

- New fields (parameters, return_type, parent_symbol_id, etc.) are additive — nullable columns

- Migration script adds new columns to symbols table without data loss

Acceptance Criteria:

- All existing MCP tools (code_search, code_symbols, code_context) work without modification

- SQLite migration adds new columns as nullable (no breaking change)

- Symbols extracted by tree-sitter pass same validation as regex-extracted symbols

- Integration tests verify tool output format unchanged

#### STORY 5: Performance Requirements

As a developer, I want parsing performance of 10ms per file or less so that indexing remains fast for large codebases.

Requirement Details:

- Single file parse: 10ms or less for files under 1000 lines

- Batch indexing: 60 files/sec or more (matching CodeGraph benchmark)

- Memory usage: tree-sitter parser instances reused (not created per file)

- Grammar loading: one-time cost per language, cached for session

Acceptance Criteria:

- Benchmark test shows single file parse in 10ms or less (1000-line TypeScript file)

- Batch indexing of 100 files completes in 2 seconds or less

- Memory usage does not grow linearly with number of files parsed

- Parser instances are pooled/reused across files of same language

## 3. Dependencies

| Dependency | Type | Related Ticket | Description |
| --- | --- | --- | --- |
| tree-sitter npm package | External | N/A | Core parsing library (MIT license) |
| tree-sitter-typescript | External | KSA-146 | TypeScript/JavaScript grammar |
| tree-sitter-python | External | Future | Python grammar |
| SQLite schema migration | System | KSA-153 | Enhanced symbols table columns |
| Existing extractSymbols() | System | N/A | Must maintain fallback compatibility |
| Node.js >= 18 | Infrastructure | N/A | Required for tree-sitter native bindings |

## 4. Stakeholders

| Role | Name / Team | Responsibility |
| --- | --- | --- |
| Product Owner | Development Team Lead | Approve requirements, prioritize |
| Developer | Code Intelligence Team | Implement tree-sitter integration |
| QA | QA Team | Verify parsing accuracy and performance |
| Users | AI Agent developers | Consume enriched symbol data |

## 5. Risks and Assumptions

### 5.1 Risks

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Tree-sitter native bindings fail on some platforms | High | Low | Provide WASM fallback option |
| Performance regression during migration | Medium | Medium | Benchmark before/after, keep regex fallback |
| Grammar packages have breaking updates | Medium | Low | Pin versions, test in CI |
| Large files (>10K lines) cause memory issues | Medium | Low | Implement file size limit with fallback |

### 5.2 Assumptions

- Tree-sitter npm package is stable and well-maintained (MIT, 10K+ GitHub stars)

- Node.js native addon compilation works in target environments

- Existing SQLite schema can be extended without full re-index

- Language-specific parsers will be implemented in subsequent tickets

## 6. Non-Functional Requirements

| Category | Requirement | Details |
| --- | --- | --- |
| Performance | Single file parse 10ms or less | For files under 1000 lines |
| Performance | Batch indexing 60 files/sec or more | Matching CodeGraph benchmark |
| Reliability | Graceful fallback | If grammar unavailable, use regex extraction |
| Compatibility | Node.js 18+ | Required for native bindings |
| Maintainability | Plugin architecture | New languages added via config, not code |
| Memory | Parser instance reuse | Pool parsers per language |

## 7. Related Tickets

| Ticket Key | Summary | Status | Type | Relationship |
| --- | --- | --- | --- | --- |
| KSA-145 | [Tree-sitter] Core Integration | To Do | Task | Main ticket |
| KSA-144 | Code Intelligence v2 — Graph Engine + Static Analysis | To Do | Epic | Parent epic |
| KSA-146 | [Tree-sitter] TypeScript/JavaScript Parser | To Do | Task | Depends on KSA-145 |
| KSA-153 | [Graph] Data Model & Storage | To Do | Task | Related (schema changes) |
| KSA-154 | [Graph] Call Graph | To Do | Task | Depends on KSA-145 + KSA-153 |
| KSA-158 | [AI Context] get_ai_context | To Do | Task | Depends on graph engine |

## 8. Appendix

### Glossary

| Term | Definition |
| --- | --- |
| Tree-sitter | Incremental parsing library that builds concrete syntax trees |
| AST | Abstract Syntax Tree — structured representation of source code |
| Grammar | Language-specific parsing rules for tree-sitter |
| Symbol | Named code entity (function, class, method, variable, etc.) |
| MCP | Model Context Protocol — communication protocol for AI tools |

### Reference Documents

| Document | Location |
| --- | --- |
| CodeGraph vs FEC Comparison | documents/CodeGraph-vs-FEC-Comparison.md |
| Tree-sitter documentation | https://tree-sitter.github.io/tree-sitter/ |
| tree-sitter npm package | https://www.npmjs.com/package/tree-sitter |
| Current extractSymbols() | src/indexer/extractor.ts |